UNIVERSITY OF THE PUNJAB

Department of Software engineering

Project Title: Online Quiz and Assessment System

Course name: Software Project Management

Teacher Name: Dr. Mudassira Arshad

Group Members:

- SPM

- Tahreem Fatima               BSEF23M535

- Amna Bukhari                   BSEF23M531

- Irfan Saleem                     BSEF23M553

- SRE

- Usman Ghani                   BSEF24M520

- Saaleha Imran                  BSEF24M540

# BUSINESS CASE

# 1.1. Problem Statement

Traditional assessment systems in educational institutions face several challenges:

- Teachers spend excessive time creating quizzes manually

- Grading is often time-consuming and prone to human error

- Difficulty in managing large numbers of students

- Lack of intelligent tools to generate questions from study material

These limitations reduce efficiency, delay feedback, and impact the overall learning experience.

# 1.2. Proposed Solution

The proposed system is an Online Quiz & Assessment Platform that allows:

- Teachers to create and manage quizzes digitally

- Students to attempt quizzes online from anywhere

- Automatic grading with instant results and feedback

- An AI-powered question generator that creates quiz questions from uploaded text (notes, PDFs, topics)

This system will streamline the assessment process and introduce automation and intelligence into education.

# 1.3. Benefits:

Operational Benefits

- Faster quiz creation and management

- Instant auto-grading reduces teacher workload

- Efficient handling of large classes

Educational Benefits

- Immediate feedback improves student learning

- Better quality and variety of questions using AI

- Increased student engagement through digital platform

Strategic Benefits

- Supports digital transformation in education

- Encourages adoption of AI technologies

- Scalable solution for future expansion

# 1.4. Feasibility Study:

Feasibility Summary

- Can be developed using technologies like Flutter/Web +backend (Firebase, Node.js, etc.)

- AI integration possible using existing APIs (e.g., NLP models)

- No major technical barriers for an academic-level project

Economic Feasibility

- Development cost is moderate since the platform can be built using free tools such as Firebase and web frameworks

- Automatic grading reduces teachers’ manual effort, saving time and increasing efficiency.

- AI-based quiz generation may require additional APIs or libraries, which can increase complexity but remains manageable for a student project.

- Overall, the expected benefits outweigh the implementation cost, making the system economically feasible

Operational Feasibility

- The system provides a simple interface for teachers to create quizzes and for students to attempt them easily

- Automatic grading and result generation improve usability and reduce manual workload.

- Minimal training is required because the platform follows familiar online quiz workflows.

- The system can be effectively adopted in schools and universities for assessments.

Schedule Feasibility

- The core quiz and auto-grading features can be completed within the semester timeline with proper planning.

- AI-based question generation may require additional development time, but a basic implementation can be achieved within the project schedule.

- Dividing tasks among team members will help ensure timely completion.

# Risk:

| Risk | Impact | Mitigation |
| --- | --- | --- |
| AI generates inaccurate or irrelevant questions | Medium | Allow manual editing of generated questions |
| System performance issues with many users | High | Optimize backend and use scalable services |
| Data privacy and security concerns | High | Implement secure login and data protection |
| User resistance to new technology | Medium | Provide simple UI and guidance |

# 1.6. Financial Study:

Costs

- Development tools (mostly free/educational)

- Hosting (optional)

- AI API usage (if applicable)

Benefits

- Cost saving in manual grading

- Long-term usability for institutions

# 1.7. Constraints:

- Limited development time (academic project deadlines)

- Budget constraints (if any tools/APIs are paid)

- Dependence on AI model accuracy

# 1.8. High Level Requirements:

- User authentication (teachers & students)

- Quiz creation and management system

- Auto-grading mechanism

- AI question generator (from uploaded content)

- Results dashboard and analytics

# 1.9. Success Criteria:

The project will be considered successful if:

- Teachers can create quizzes easily

- Students receive instant results

- AI generates usable and relevant questions

- System handles multiple users efficiently

# 2. Feasibility Study

2.1. Overview

The feasibility study is conducted to evaluate whether the proposed AI-based quiz generation and auto-grading system is practical and achievable in terms of cost, operation, and time. It helps determine if the system can be successfully implemented using available resources within the given constraints. The study focuses on four main areas: technical, economic, operational, and schedule feasibility.

## 2.2. Economic Feasibility

- Development cost is moderate because the system can be built using free and widely available technologies such as Firebase, HTML, CSS, JavaScript, and web frameworks.

- Cloud services and free-tier APIs reduce the need for expensive infrastructure.

- Automatic grading reduces teachers’ manual effort, saving time and increasing productivity in academic environments.

- AI-based quiz generation may require external APIs or libraries, which can add some cost, but these can be managed using free-tier services or limited usage plans.

- Long-term benefits such as reduced workload, faster assessment, and improved efficiency outweigh the implementation cost.

- Overall, the system is economically feasible for both academic and small-scale institutional use.

## 2.3. Operational Feasibility

- The system provides an easy-to-use interface for teachers to create quizzes by simply uploading topic content.

- Students can attempt quizzes through a simple online platform without requiring advanced technical knowledge.

- Automatic grading and instant result generation improve efficiency and reduce human effort.

- The system follows a familiar online quiz structure, making it easy for users to understand and adopt.

- Minimal training is required due to its user-friendly design and intuitive workflow.

- It can be effectively integrated into schools, colleges, and universities without major changes to existing teaching methods.

- The system improves overall teaching and learning efficiency by automating repetitive assessment tasks.

## 2.4. Schedule Feasibility

- The core modules such as quiz creation, student attempt system, and auto-grading can be completed within the semester timeline.

- AI-based question generation may require additional development and testing time due to complexity, but a basic version can still be implemented within the schedule.

- Proper task distribution among team members helps ensure timely completion of the project.

- Regular progress tracking and milestone-based development can further improve time management.

- Overall, the project is achievable within the given academic timeframe with proper planning and execution.

2.5 Technical Feasibility

| Technical Area | Detailed Feasibility Assessment | Status |
| --- | --- | --- |
| Hardware Feasibility | Development can be completed using standard laptops/PCs. Deployment requires a cloud server or university-hosted server. End users need smartphones, tablets, or computers with internet browsers. | Feasible |
| Software Feasibility | System can be developed using React/HTML/CSS/JavaScript frontend, Django or Node.js backend, and MySQL/PostgreSQL database. AI question generation can be integrated using NLP or APIs. | Feasible |
| Operational Feasibility | Teachers, students, and admin users can operate the system with minimal training due to simple dashboards and user-friendly navigation. | Feasible |
| Network Feasibility | Stable internet is required for quiz attempts, real-time submissions, analytics, and cloud database connectivity. Works on campus and remote networks. | Feasible |
| Security Feasibility | Supports login authentication, password hashing, HTTPS, role-based access control, secure sessions, backups, and protected student records. | Feasible |
| Performance Feasibility | System can support multiple concurrent users. Quiz loading, submission, and result generation can be optimized to respond within seconds. | Feasible |
| Scalability Feasibility | Architecture can be expanded to support more students, departments, or institutions using cloud scaling and modular backend services. | Feasible |
| Economic Feasibility | Low-cost implementation possible using open-source technologies and student development resources. | Feasible |
| Maintenance Feasibility | Future updates such as new quiz types, plagiarism checks, or mobile apps can be added with manageable effort. | Feasible |
| Risk Assessment | Possible risks include internet failure, cheating attempts, server downtime, and data loss. Risks can be reduced through autosave, timers, logs, backups, and monitoring. | Manageable |
| Overall Conclusion | Based on available technologies, infrastructure, and academic scope, the Online Quiz and Assessment project is technically practical and suitable for implementation. | Approved |

2.6 Recommended Technology Stack

| Layer | Technology |
| --- | --- |
| Frontend | React / HTML / CSS / JavaScript |
| Backend | Python Django / Node.js Express |
| Database | MySQL / PostgreSQL |
| Hosting | AWS / Azure / Render |
| AI Module | OpenAI API / NLP Models |
| Security | JWT / Session Auth / HTTPS |